Phase 0 – Define Success & Guardrails

- Clarify objective:

  - Primary: minimize log loss / Brier on out-of-sample tourney games (or Kaggle MM Mania leaderboard).[1][2]

  - Secondary: maximize pool EV given your scoring rules (upset leverage, etc.).

- Fix constraints:

  - Free/near-free data only; no KenPom paywall.

  - Reproducible code, config-driven experiments, Git versioning.

- Set evaluation metrics:

  - Log loss (main), Brier score (secondary).[1]

  - Calibration metrics (ECE, reliability curves).[3]

  - Tournament-level metrics: bracket score simulations.

Phase 1 – Data Engineering & Feature Factory

- Assemble base historical dataset (back 15–20 seasons):

  - Kaggle March Machine Learning Mania 2026 (results, seeds, Massey Ordinals).[4]

  - Barttorvik via toRvik / CBBData API (adj O/D efficiency, four factors, tempo, etc.).[5][6][7]

  - NET & quadrant records from NCAA / college-hoops-data.[8][9]

- Standardize IDs and joins:

  - Build canonical team_id and season mapping across all sources; write tests to ensure no mismatches.

- Feature groups (for each team, pre-game):

  - Strength: adj O/D efficiency, barthag/power rating, SRS, Massey Ordinals.[10][4]

  - Style: tempo, 3PA rate, rim vs 3 shot profile (if you use CollegeBasketballData shot data).[11]

  - Four Factors: offensive/defensive eFG%, TOV%, ORB%, FTR.[12]

  - Schedule/NET: Quad 1–4 records, SOS, road/neutral splits.[8]

  - Recency: last 10 and last 30 days rolling versions of above.[13]

  - Coach & program effects: historical over/under-performance vs seed (compute residuals vs seed expectation).

  - Elo-like rating system: custom, updated game-by-game, with K tuned via CV.[13]

- Matchup transformation:

  - For each game, create features as:

    - Differences: feat_diff = feat_A - feat_B.

    - Ratios: feat_ratio = feat_A / (feat_B + epsilon).

    - Seed-related: seed difference, log(seedA+1)–log(seedB+1).

  - Enforce symmetry: check that swapping A/B flips labels and negates diff features.

Phase 2 – Baseline Models & Ground-Truth Benchmarks

- Build simple baselines:

  - Pure seed model (1 beats 16 with fixed probability by seed matchup history).

  - Massey-only logistic: matchups built from rating differential only.[4][10]

- Train baseline logistic regression:

  - Features: a small set: adj O/D eff diffs, seed diff, tempo diff, NET diff.[14][10]

  - Use time-aware splits (train on seasons up to N-2, validate N-1, test N).

- Evaluate:

  - Compute log loss and Brier on held-out seasons.[1]

  - Generate calibration plots; apply simple Platt scaling or isotonic regression to see baseline shift.[3]

- Set “bar to beat”:

  - Record baseline scores; compare with public Kaggle baselines (Kaggle baseline notebooks and leaderboards).[15][16]

Phase 3 – Systematic Model Search (Trees, GLMs, GPs, Ensembles)

- Define model families:

  - Linear: penalized logistic regression, elastic net.

  - Tree ensembles: XGBoost, LightGBM (main workhorses).

  - Non-parametric/Bayesian: Gaussian Process classifier on reduced feature set for calibration research.[17]

- Hyperparameter optimization:

  - Use Bayesian optimization (Optuna / similar) for each family, optimizing cross-validated log loss.[17][13]

  - Incorporate informative priors on ranges (e.g., lower learning rate, moderate depth).

- Robust CV scheme:

  - Use “rolling years” CV: folds by season (e.g., 2010–14 train → 2015 val; slide window).

  - Ensure no leakage of same-season games between train/val.

- Model selection:

  - Rank models by mean CV log loss, then by calibration diagnostics.[3][1]

  - Keep top 3–5 candidate models per family.

Phase 4 – Calibration & Probabilistic Sharpness

- Post-hoc calibration study:

  - On held-out seasons, train calibrators: Platt, isotonic, beta calibration, Venn-Abers.[3]

  - Measure changes in log loss, Brier, ECE for each model+calibrator combo.[18][3]

- Choose best combos:

  - Prefer combinations that improve log loss without destroying sharpness (not collapsing probabilities toward 0.5).

  - For tournament use, bias slightly toward under-confidence (reduce extreme 0.01/0.99) to hedge catastrophic log loss.

- Advanced scoring-rule experiments:

  - Try training under alternative strictly proper scoring rules (spherical score, penalized log loss) for diversity.[19][20]

  - Compare to standard NLL training using same architecture.

Phase 5 – Ensembling & Bayesian Model Averaging

- Build ensemble layer:

  - Stack top calibrated models (e.g., calibrated LightGBM, calibrated XGBoost, calibrated logistic) in a meta-logistic or gradient boosting layer.

  - Input: predicted probabilities from base models; output: final probability.

- Bayesian-style weighting:

  - Use historical log loss of each base model to construct weights ~exp(−c·loss); normalize and blend.[21][22]

  - Explore “risk-adaptive” ensemble ideas: give higher weight to models that perform better on upsets vs chalk separately.[23]

- Kelly-based evaluation:

  - Treat each model as a Kelly bettor across historical games; track bankroll vs others to assess long-term dominance.[24][21]

  - Use bankroll growth as an additional signal for model weight selection.

Phase 6 – Tournament-Specific Simulation & Strategy Layer

- Bracket simulation engine:

  - Using final ensemble probabilities, simulate full tournaments (10,000–100,000 runs).

  - Track:

    - Team marginal probabilities for each round.

    - Joint scenarios for key upset paths to understand correlation structure.

- Pool scoring optimization:

  - Overlay your pool’s scoring rules (e.g., 1–2–4–8–16–32, upset multipliers).

  - Evaluate “expected pool points” of candidate brackets by sampling from your probability model (i.e., tournament as a generative model).

- Strategy variants:

  - Chalk-leaning bracket (optimize expected points).

  - Exploitative bracket (tilt toward under-picked teams using public projection sources vs your model).

  - Risk-adjusted portfolio: submit 3–5 brackets targeting different risk levels driven by your model.

Phase 7 – Iterative Experiment Loop (Research Mode)

Run this loop continuously pre-tournament each year and between seasons.

- Hypothesis generation:

  - Use SHAP or permutation importance to identify underrated features, e.g., 3PA rate or bench minutes.[25]

  - Ask: “Where is the model most wrong historically? Low majors? Certain conferences?”

- Targeted feature experiments:

  - For each hypothesis (e.g., “mid-major under-seeding effect exists”), design a small experiment:

    - Add specific feature (e.g., conference-level tourney performance over 5 years).

    - Re-run quick CV with single strong model (LightGBM).

    - Log whether performance improves in target regime (e.g., 12 vs 5 games).

- Active learning over feature/hyperparameter space:

  - Use BO/active learning acquisition functions like HIPE to prioritize experiments that reduce predictive and hyperparameter uncertainty most.[26][17]

  - Maintain a structured experiment log (model, features, params, metrics).

- Stress testing:

  - Bootstrap resample historical tournaments to see robustness of your ensemble.

  - Run adversarial tests: manually modify seeds/ratings to mimic weird years and see model sensitivity.

Phase 8 – In-Season Updating & Live Monitoring (2026 and beyond)

- During regular season:

  - Automate nightly ingestion from CBBData/Barttorvik; refresh Elo and rolling stats pipelines.[6][7]

  - Maintain a “live” version of your model used to backtest against in-season point spreads.

- Pre-tournament freeze:

  - On Selection Sunday, freeze training; only allow calibration tweaks that don’t refit to 2026 data.

  - Generate final tournament probabilities and simulation outputs.

- Live diagnostic during tournament:

  - Track log loss and Brier game-by-game vs:

    - Your own ensemble.

    - Seed-only baseline.

    - Public models (SportsLine, DRatings, Kaggle benchmark) where you can reconstruct probabilities.[16][27][28][1]

  - Use this only for learning, not refitting mid-tournament (to avoid overfitting on tiny samples).

Phase 9 – Post-Mortem & Research-Upgrades

- After tournament ends:

  - Compute final scores and rankings (Kaggle, your pools).[16][13]

  - Analyze:

    - Where your model was systematically off (e.g., overrating Big Ten, underrating WCC).

    - Which components (Elo, recent form, coach effect) added signal vs noise.

  - Refactor:

    - Promote successful feature groups into “core”; demote failed ones to “experimental”.

    - Simplify where possible to avoid complexity creep.

- Add cutting-edge upgrades yearly:

  - Text/LLM side-channel:

    - Use free media/preview text + an LLM to extract narrative features: injuries, travel, matchup-specific coaching notes, then embed or encode them as few numeric features (e.g., “injury_severity_score”, “fatigue_flag”).

  - Causal / Bayesian models:

    - Explore hierarchical Bayesian logistic models for conference- and coach-level random effects.[25]

    - Use these as an interpretable baseline and as one member of your ensemble.

  - Conformal prediction:

    - Add conformal or Venn-based methods to get distribution-free uncertainty intervals around your probabilities.[3]

If you had to start today for March 2026, I’d recommend: build Phases 1–3 quickly using the Kaggle MM Mania 2026 data as your backbone, then spend the bulk of your time on Phases 4–7 (calibration, ensembling, simulation, and systematic experiments) because that’s where most of the realistic edge over other strong models will come from.[13][4][1][3]

What’s your primary “scoreboard” for success this year: Kaggle MM Mania leaderboard, or maximizing EV in one specific office pool format?

⁂

- https://www.dratings.com/log-loss-vs-brier-score/

- https://www.linkedin.com/posts/kaggle_march-machine-learning-mania-2026-activity-7430589226737360896-fz4E

- https://arxiv.org/abs/2601.19944

- https://www.kaggle.com/competitions/march-machine-learning-mania-2026/data

- https://torvik.dev/articles/introduction.php

- https://cbbdata.aweatherman.com

- https://rdrr.io/cran/toRvik/

- https://www.ncaa.org/news/2025/3/3/media-center-how-do-net-rankings-work-in-ncaa-tournament-selection.aspx

- https://www.college-hoops-data.com

- https://arxiv.org/html/2503.21790v1

- https://blog.collegefootballdata.com/talking-tech-generating-shot-charts-using-the-basketball-api/

- https://spacecoastdaily.com/2026/02/how-to-analyse-march-madness-games-using-advanced-metrics-and-scouting/

- https://www.linkedin.com/posts/karan-p-540892291_report-activity-7432257109733511169-Db_X

- https://arxiv.org/pdf/1310.3607.pdf

- https://www.kaggle.com/code/arockianishas/march-machine-learning-mania-2026

- https://www.kaggle.com/competitions/march-machine-learning-mania-2026/leaderboard

- https://proceedings.neurips.cc/paper_files/paper/2022/file/4f1fba885f266d87653900fd3045e8af-Paper-Conference.pdf

- https://pena.lt/y/2025/05/01/better-metrics-for-football-forecasts-moving-beyond-the-ranked-probability-score/

- http://arxiv.org/pdf/2405.18906.pdf

- http://arxiv.org/pdf/2407.17697.pdf

- https://www.semanticscholar.org/paper/01cd1eebd7d236cb1aeba50dea5da5b6008b8f35

- http://arxiv.org/pdf/2306.04778.pdf

- https://www.nature.com/articles/s41598-025-20651-0

- https://arxiv.org/html/2602.09982v1

- https://www.frontiersin.org/journals/sports-and-active-living/articles/10.3389/fspor.2025.1504362/full

- https://arxiv.org/html/2510.23681v1

- https://www.sportsline.com/insiders/2026-ncaa-tournament-optimal-bracket-simulation-model-on-epic-run-reveals-picks-predictions/

- https://www.dratings.com/predictor/bracketology/

- https://www.semanticscholar.org/paper/28d0c0074ee6c7c56740f130402c13b6d0cfa0e4

- https://hqlo.biomedcentral.com/articles/10.1186/s12955-025-02398-4

- https://csit.am/2025/proceedings/TN/TN_1.pdf

- https://www.mdpi.com/1718-7729/32/1/29

- https://linkinghub.elsevier.com/retrieve/pii/S1529943023033715

- https://linkinghub.elsevier.com/retrieve/pii/S1052305724006438

- https://journals.lww.com/10.1097/JS9.0000000000002806

- https://arxiv.org/pdf/2309.06248.pdf

- https://arxiv.org/pdf/2411.12032.pdf

- https://arxiv.org/pdf/2307.02694.pdf

- https://pmc.ncbi.nlm.nih.gov/articles/PMC9295257/

- http://arxiv.org/pdf/2212.05260.pdf

- https://www.reddit.com/r/algobetting/comments/1jkrfcn/what_brier_score_and_logloss_is_considered_good/

- https://www.cs.odu.edu/~yaohang/publications/MarchMadness.pdf

- https://www.youtube.com/watch?v=YmZJEmrj000

- https://cs.odu.edu/~yaohang/publications/MarchMadness.pdf